## Slide 1: FDD

## Slide 2: Feature-Driven Development
A feature is a schedulable requirement associated with the activity used to realise it.
These requirements may be
User related requirements (i.e., be able to open a bank account),
Application behaviour requirements (make a backup every 10 min)
Internal requirements (provide the ability to turn on debugging for system support)

## Slide 3
Each feature has a priority and a cost associated with it (for example, an estimate of the amount of person effort required to design, implement and test that feature)
Thus, a feature mixes units of requirements with units of management.

## Slide 4
Features should have the following additional attributes:
Features should be small and “useful in the eyes of system stakeholders.”
Features can be grouped into business-related groupings (called variously feature sets or work packages).
Features focus developers on producing elements within the system that are of tangible benefits to system stakeholders.
Features are prioritised.
Features are schedulable.
Features have an associated (estimated) cost.
Can be grouped together into short iterations (possibly as short as two weeks).

## Slide 5: Feature-centric management of agile projects : a five-step process
Process 1: Develop an overall model of the domain and create an initial feature list.
Process 2: Build a detailed, prioritised feature list.
Process 3: Plan by feature.
Process 4: Design by feature.
Process 5: Build by feature.

## Slide 6
Being feature-centric allows control to be regained over the agile development process as:
features combine requirements with planning
time boxes provide a structure to the plan and define how much time is available to implement the features
each iteration identified the features to be implemented based on the time box and the current set of features and their priorities.